Implementation of a Peer-to-Peer (P2P) File Sharing System in Java

Submitted By

Mustafa Masood

22k-4818

Laiba Fatima

22k-5195

Department of Computer Science

National University of Computer & Emerging Sciences

Motivation

With the increasing demand for decentralized systems and data privacy, traditional client-server file sharing systems pose limitations in scalability and reliability. This project aims to explore and implement a peer-to-peer architecture to provide a decentralized and efficient method of file sharing. This model removes the dependency on centralized servers, enabling direct communication between devices. Our interest in network programming and real-world distributed systems has motivated us to pursue this project.

Overview

Significance of the Project

This project aims to implement a decentralized file-sharing system in Java that leverages peer-to-peer architecture to facilitate direct file exchange. It removes the reliance on central servers, thus improving scalability and fault tolerance.

Motivation and Impact
 The system is practical for real-world applications such as local network sharing, backup systems, or distributed content delivery. Academically, it provides hands-on experience in Java socket programming, network protocols, concurrency, and file I/O operations. If successful, the system can serve as a foundation for more advanced distributed systems like torrent clients or blockchain-based file storage

Description of the Project

This project implements a decentralized application where every user is a peer. Each peer can discover others, establish a connection using Java sockets, and share files directly. The main problem being solved is secure and reliable file sharing without a central server. The scope includes core features like peer discovery, secure file transfer with error handling, and a basic UI to manage operations.

Background of the Project

Prior work in peer-to-peer networking (e.g., BitTorrent, Gnutella) shows the potential for decentralized architectures in reducing server load and improving redundancy. Java’s networking libraries support the development of such systems via TCP/UDP sockets. Background reading includes:

- [1] Java Sockets Documentation, Oracle, https://docs.oracle.com/javase/8/docs/api/java/net/Socket.html

- [2] “Peer-to-Peer Architecture,” GeeksForGeeks, https://www.geeksforgeeks.org/peer-to-peer-architecture/

- [3] “Implementation of File Transfer in Java,” GeeksForGeeks, https://www.geeksforgeeks.org/implementation-of-file-transfer-in-java/

- [4] Java Networking Tutorial, TutorialsPoint, https://www.tutorialspoint.com/java/java_networking.htm

Project Category

Product-Based Project

Features / Scope / Modules

1. Peer Discovery: Automatic detection of other active peers on the network.

2. File Upload/Download: Ability to select and send files to peers.

3. Reliable File Transfer: Uses chunk-based transmission with error handling.

4. File Management: Track the status of transfers (in progress, completed, failed).

5. Peer List: Display list of all active peers.

6. Network Communication: Peer-to-peer communication using Java Sockets.

Project Planning

Week 1-2:
- Research socket programming and P2P architecture.
- Design system architecture and required classes.

Week 3-4:
- Implement Peer Discovery using UDP or multicast.
- Implement chunk-based File Transfer with retransmission.

Week 5:
- Build a user interface and test the system.
- Integrate error handling and conduct unit testing.

Project Feasibility

Technical Feasibility
 Java provides full support for socket programming. The technical risk is low due to the availability of robust APIs.

Economic Feasibility
 The project does not require any external hardware or paid software. All development tools (Java, IDEs) are open-source.

Schedule Feasibility
 With a 5-week plan and distributed responsibilities, the project can be completed within the semester timeframe.

Hardware and Software Requirements

Software:

- Java Development Kit (JDK 8 or above)

- IntelliJ IDEA or Eclipse

- Operating System: Windows/Linux

- Optional: JavaFX or Swing for GUI

Hardware:

- Any computer with a minimum of 4 GB RAM

- Local area network (LAN) or simulated via localhost

- Screenshots of the Demo

New peer enters

Another peer enters

Downloading File

Sharing file

File available to download on another Peer:

Diagrammatic Representation of the Overall System

- Figure 1. Flow of P2P Architecture

References

[1] Oracle, "Java Socket API Documentation," https://docs.oracle.com/javase/8/docs/api/java/net/Socket.html
 [2] GeeksForGeeks, "Peer-to-Peer Architecture," https://www.geeksforgeeks.org/peer-to-peer-architecture/
 [3] GeeksForGeeks, "Implementation of File Transfer in Java," https://www.geeksforgeeks.org/implementation-of-file-transfer-in-java/
 [4] TutorialsPoint, "Java Networking," https://www.tutorialspoint.com/java/java_networking.htm