Business Case Template

# IntelliMeet Pro: AI Meeting Assistant & Workflow Management

Mustafa Masood 22k-4818

Laiba Fatima 22k-5195

Sabina Rasheed 22k-5198

Sponsor: Syeda Rubab Jaffar

Version [1.0]

20 September 2025

# Amendment History

| Issue | Date | Author | Reason |
| --- | --- | --- | --- |

# Distribution List

| Name | Department / Organisation |
| --- | --- |

# Contents

|  |  | Page |
| --- | --- | --- |
| 1 | Executive Summary | 4 |
| 2 | Introduction and Overview | 4 |
| 3 | Market Analysis | 4 |
| 4 | Assessment of Benefits | 5 |
| 5 | Cost / Benefits Analysis | 5 |
| 6 | Options Appraisal | 5 |
| 7 | Key Assumptions and Dependencies | 6 |
| 8 | Risk and Sensitivity Analysis | 6 |
| 9 | Resource Requirements and Cost | 6 |
| 10 | Funding Source / Timing / Certainty | 6 |
| 11 | Timescales | 7 |
| 12 | Comments / Issues | 7 |
| 13 | Conclusions / Recommendations | 7 |
| 14 | Appendices | 8 |

# 1.	Executive Summary

Nowadays practically all organizations rely on online meetings for communication and decision making, particularly the increase of remote and hybrid work. These meetings generate a lot of valuable information but the majority of it is lost or poorly documented. People usually rely on manual note taking which is not only time consuming and prone to mistakes. This results in lack of communication, clarity and difficulty in keeping track of past discussions.

IntelliMeet Pro aims to address this issue by developing an AI meeting assistant. The system will automatically join meetings, record and transcribe conversations, identify speakers, and then create comprehensible summaries along with clear action items. Additionally it will also integrate with popular project management platforms like Jira, Trello , Asaana so that tasks discussed in meetings can be directly added into workflow. Other features include bilingual assistance , a slack bot for quick query and secure meeting data storage.

Our goal in developing IntelliMeet Pro is to increase the effectiveness and productivity of meetings. Teams will be able to focus on decision making and collaboration instead of worrying about notes or losing critical information.  As students, this project also provides us with the chance to put our knowledge of AI, web development, and workflow management to use by developing a practical solution that may find application in both academic and professional settings.

|  | Year 1 | Year 2 | Year 3 | Year ….n | Total Cash Outlay |
| --- | --- | --- | --- | --- | --- |
| Investment Value (£) – Capital and Revenue | PKR 15,000 | – | – | – | PKR 15,000 |
| Available / Committed Funding | PKR 15,000 | – | – | – | PKR 15,000 |
| Return on Investment (ROI) | – | – | – | – | – |

# 2.		Introduction and Overview

The increasing reliance on virtual meetings in both academic and professional environments has highlighted persistent challenges in how knowledge is captured, organized, and acted upon. While platforms such as Zoom, Google Meet, and Microsoft Teams enable seamless communication, the absence of automated and reliable documentation leads to missed decisions, inconsistent follow-ups, and reduced productivity. Manual note-taking is prone to human error, placing additional burden on participants and creating communication gaps that impact efficiency and project outcomes.

The purpose of this Business Case is to secure approval for the IntelliMeet Pro: AI Meeting Assistant & Workflow Management project and to demonstrate its feasibility, value, and alignment with both academic learning goals and broader industry needs. Specifically, the Business Case justifies investment in student effort, free-tier cloud credits, and limited out-of-pocket expenses to ensure the project can be delivered successfully within the academic timeframe of September 2025 to May 2026. The objectives are clearly defined and measurable: by May 2026 the system will (i) autonomously join meetings with 95% reliability, (ii) deliver transcription accuracy exceeding 90%, (iii) generate summaries and action items within five minutes of meeting conclusion, and (iv) integrate with at least three major project management platforms (Jira, Trello, Asana).

This initiative addresses a well-recognized business and educational need: to improve meeting productivity through structured, AI-driven workflows that directly connect discussions to project execution. IntelliMeet Pro is part of the broader trend of AI-driven workplace automation, but it is deliberately scoped as a Final Year Project to ensure the scale of effort, cost, and features remain aligned with student capacity and institutional resources. The project does not depend on external corporate initiatives but leverages existing free student licenses, APIs, and open-source tools, ensuring that its benefits are delivered at minimal cost while remaining achievable within the nine-month academic calendar.

By situating IntelliMeet Pro within the context of rising digital collaboration demands, this Business Case demonstrates that the proposed solution is right-sized: it balances innovation with practicality, ensures measurable benefits within fixed academic constraints, and lays the foundation for potential future enhancements such as mobile applications, advanced analytics, and enterprise-scale deployment.

3.	Market analysis:

The market for AI-powered meeting assistants is growing rapidly due to the global shift toward remote work and increased demand for digital collaboration tools, supported by favorable political and economic conditions in Pakistan and internationally. Confidence in service providers such as Microsoft Azure, Google Cloud, and OpenAI is high, as they offer reliable and innovative infrastructure. However, threats exist from competitors like Otter.ai and Microsoft Copilot, which provide similar features but often lack bilingual support, academic integration, or affordability for students and SMEs leaving a clear niche for IntelliMeet Pro. Technological advancements in AI and NLP present significant opportunities, though risks remain from potential changes in API pricing or access. IntelliMeet Pro addresses these challenges with a modular, flexible architecture and cost-efficient design. Overall, market conditions provide a moderate-to-high level of confidence in the project’s relevance, feasibility, and strategic alignment.

4.	Assessment of benefits:

Investing effort and limited resources in the development of IntelliMeet Pro offers substantial benefits over the alternative of doing nothing, which would leave organizations and academic teams reliant on manual note-taking an approach that is time-consuming, error-prone, and leads to missed action items, poor accountability, and fragmented communication. This "do nothing" scenario results in wasted staff hours and increased risk of project delays. In contrast, IntelliMeet Pro is expected to reduce documentation costs by up to 60–70% through automated transcription and summarization, eliminating the need for dedicated note-takers or administrative support. It also reduces rework and miscommunication costs by improving the reliability and accuracy of meeting records. Semantic search and workflow integration further increase productivity by ensuring decisions are automatically transferred into project management tools such as Jira, Trello, or Asana. Non-financial benefits include improved quality of documentation, enhanced knowledge retention, lower operational risk, and increased inclusivity through bilingual (English–Urdu) support. Additionally, the project contributes educational value by showcasing applied AI and NLP expertise, enhancing institutional reputation and student employability. Overall, the benefits ranging from financial savings and risk reduction to operational and academic gains significantly outweigh the minimal investment required, making IntelliMeet Pro a high-value initiative within the scope of a Final Year Project.

5.	Cost / Benefits Assessment

| Item | Description | Value (PKR) |
| --- | --- | --- |
| Investment Value | Software tools, APIs (free-tier with limited paid usage), documentation, presentation materials | PKR 15,000 |
| Revenue / Capital Value | N/A – academic project (no direct revenue) | — |
| Cost Saving (First 12 Months) | Estimated reduction in manual note-taking/admin costs (≈60–70% saved) | PKR 60,000 |
| Cost Saving (After First Year) | Improved workflow efficiency & reduced rework from miscommunication | PKR 80,000 annually |
| Depreciation Costs | Not applicable (student-developed software, no capital asset) | — |
| Total Cost | Direct outlay during project lifecycle | PKR 15,000 |
| Cash Outlay | One-time expenditure by students (printing, minor APIs, deployment) | PKR 15,000 |

The cost–benefit analysis of IntelliMeet Pro confirms that the project delivers a high return on a minimal financial investment. With a total cash outlay of only PKR 15,000 covering minor API usage, documentation, and presentation materials the solution is built primarily on free student tools and services. In contrast, it generates estimated cost savings of PKR 60,000 in the first year alone by reducing manual meeting documentation and administrative overhead, with further annual productivity gains of PKR 80,000 projected from workflow integration and reduced rework. While direct revenue is not applicable in an academic context, the unquantified benefits such as improved reliability of meeting records, reduced project risk, and bilingual inclusivity add significant non-financial value. The educational and strategic impact is also substantial, as the project enhances students' applied skills in AI and NLP, supports digital transformation in resource-constrained environments, and addresses a real-world niche in affordable, localized meeting assistants. Overall, IntelliMeet Pro offers exceptional value by transforming a small investment into tangible operational improvements and long-term strategic gains.

6.	Option appraisal – Recommended option:

In evaluating how best to address the challenges of meeting documentation and workflow integration, multiple options were considered. These ranged from maintaining the status quo, to partial manual solutions, to adopting commercial tools, and finally to developing an in-house academic prototype (IntelliMeet Pro). Each option was assessed in terms of cost, benefits, risks, and strategic alignment with the objectives of the project.

| Option | Description | Benefits | Costs | Risks |
| --- | --- | --- | --- | --- |
| 1. Do Nothing | Continue with manual note-taking and ad-hoc documentation. | No cost; no new training required. | Ongoing inefficiency, lost knowledge, risk of miscommunication. | High – risks of missed tasks, poor documentation, no innovation or academic contribution. |
| 2.Manual Enhancement | Improve existing note-taking with templates, structured meeting notes, and better archiving. | Slightly better documentation quality; very low cost. | Still dependent on human effort; prone to errors; no automation. | Medium – continues to rely heavily on individual diligence. |
| 3.Develop IntelliMeet Pro (Recommended) | Build a student-developed AI SaaS meeting assistant with transcription, summarization, and workflow integration. | Automates documentation; bilingual support; aligns with FYP objectives; enhances academic value; creates skill development. | Minimal financial outlay (PKR ~15,000); significant student time investment. | Low–Medium – technology/API risks but mitigated by modular design and free student credits. |
| 4.Adopt Commercial SaaS Tools | Use Otter.ai, Fireflies.ai, MS Copilot, or similar platforms. | High-quality output; enterprise-grade reliability. | Subscription costs (PKR 2,000–5,000/month); lack of customization; limited academic learning. | Medium – dependency on external vendors; no ownership of solution. |

After a comparative assessment, Option 3 - Develop IntelliMeet Pro is recommended. It offers the best balance of benefits, costs, and strategic contribution within the academic context. While commercial SaaS tools (Option 4) may provide immediate functionality, they do not align with the educational purpose of building applied expertise. The “do nothing” (Option 1) and manual enhancement (Option 2) options fail to address the core problem of lost productivity and inconsistent documentation.

Developing IntelliMeet Pro ensures maximum academic value, minimal financial cost, strong innovation potential, and measurable impact on meeting efficiency. It also allows the project team to demonstrate applied knowledge of AI, NLP, workflow automation, and cloud technologies, which directly supports the university’s learning outcomes and broader digital transformation strategies.

7.	Key assumptions and dependencies:

The success of IntelliMeet Pro is based on several key assumptions, including the stability of the academic calendar from September 2025 to May 2026 without major delays, consistent availability of both student developers at approximately 70% capacity, and uninterrupted access to free-tier or student-license APIs and cloud services such as OpenAI, Google Cloud, and Microsoft Azure. It is also assumed that faculty supervision and university IT support will be available throughout the project. Dependencies critical to project delivery include reliable internet access, stable development environments, and the continued availability of integration APIs from platforms like Zoom, Microsoft Teams, Google Meet, Jira, Trello, and Slack. Additionally, the project depends on timely academic feedback and the achievement of institutional milestones, including evaluations and final presentations. Inflation was not considered a major factor in the cost and benefit estimates, as most expenses are one-time and low-value; however, minor risks remain related to potential API pricing changes or free-tier quota limits. Any deviation from these assumptions or disruption of dependencies could impact the project's timeline, cost, or successful delivery.

8.	Risk and Sensitivity analysis:

The development of IntelliMeet Pro carried several business risks that could have impacted financial projections, timelines, and delivery outcomes. The most likely financial outcome assumed minimal direct costs (≈PKR 15,000), reliance on free-tier cloud and API services, and completion within the 9-month academic schedule (Sept 2025 - May 2026). However, risks remained across political, operational, economic/financial, and technical dimensions, each with varying probability and impact.

| Risk Category | Description | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Political | Policy or regulatory changes to third-party platforms (Zoom, Microsoft, Google) that limit integration or meeting recording. | Low | Medium | Modular system design to allow substitution of APIs and fallback to alternate providers. |
| Operational | Student workload imbalance due to exams, semester breaks, or absences; missed milestones affecting delivery. | Medium | High | Strict adherence to FYP calendar, incremental model with buffers, supervisor check-ins for accountability. |
| Economic / Financial | Free-tier API limits exceeded, or sudden pricing changes by providers (OpenAI, Pinecone, Azure). | Medium | Medium | Careful usage monitoring, fallback to lower-cost APIs, contingency budget (10–15%). |
| Technical | Low transcription accuracy, diarization errors, or integration failures with Jira, Slack, Trello, etc. | Medium | High | Extensive testing in lab environment, phased integration, and reliance on mature SDKs/APIs. |
| Strategic Risk | Failure to differentiate from existing SaaS tools (Otter.ai, Fireflies.ai, Copilot). | Medium | Medium | Focus on bilingual support, workflow integration, and student-centric value proposition. |

Overall, the project carried medium-level risk exposure due to its reliance on student availability and external APIs. The probability of severe financial overrun was low, but the risk of time slippage and reduced functionality was significant. Sensitivity analysis confirmed that the project was resilient to minor cost increases but vulnerable to performance and schedule delays. Mitigation strategies such as incremental delivery, modular architecture, usage monitoring, and supervisor oversight ensured that risks were contained and the project remained aligned with academic objectives.

9.	Resource requirements and costs:

| Resource requirements and costs: | Man years | Capital £ | Running costs per annum (range) |
| --- | --- | --- | --- |
| External (bought-in equipment) | 0.05 (approx. 12 person-days for setup/testing on lab PCs) | PKR 10,000 (stationery, small utilities, printing) | PKR 5,000 (for Posters,etc) |
| External services (Cloud, APIs, translation, semantic DB, integrations) | 0.10 (approx. 24 person-days for setup & monitoring) | PKR 10,000 (student credits & limited paid API calls) | PKR 5,000 – 10,000 (if extended beyond free tiers) |
| Internal costs (Student developers’ effort, supervision, training, testing, documentation) | 0.85 (≈ 2 students × 0.425 man-year each = ~220 person-days total) | PKR 0 (student work, no salary cost) |  |
| Total | 1 | 20,000 | 15,000 |

10.	Funding source / Timing / Certainty:

The IntelliMeet Pro project was carried out as a university-sponsored Final Year Project (FYP) without formal external funding, with all expenses covered through student contributions, free-tier services, and academic infrastructure. The modest capital requirement of approximately PKR 15,000 was self-funded by the student group and distributed across the project timeline early-stage expenses (e.g., APIs and software tools) were covered between October and December 2025, while final-stage costs (e.g., printing and presentation materials) were handled in April–May 2026. Service access was uninterrupted due to the use of free-tier credits and open-source tools, ensuring smooth development. As all essential resources were available when needed and cost exposure was minimal, the certainty of funding was rated high. However, any future extension or commercialization would require external funding sources—such as university innovation grants or industry sponsorships to support ongoing cloud and API expenses.

11.	Timescales:

| No. | Main Milestones | Proposed Date |
| --- | --- | --- |
| 1. | FYP Registration & Proposal Submission | Aug – Early Sept 2025 |
| 2. | Proposal Defense Presentation | Mid Sept 2025 |
| 3. | Initial Requirements Gathering & Stakeholder Discussions | Mid–Late Sept 2025 |
| 4. | Literature Review & Drafting of SRS | Late Sept – Early Oct 2025 |
| 5. | System Architecture Design | Early Oct 2025 |
| 6. | Database Schema & ERD Development | Early–Mid Oct 2025 |
| 7. | UI Wireframing & Prototyping | Mid Oct 2025 |
| 8. | Procurement of Tools, APIs, and Student Licenses | Mid–Late Oct 2025 |
| 9. | Increment 1 Development – Authentication & Meeting Scheduling | Early–Mid Nov 2025 |
| 10. | Increment 1 Testing, Debugging & Refinement | Mid–Late Nov 2025 |
| 11. | Proposal Final Defense + Evaluation + Literature Review/SRS/SDS Submission | Late Nov 2025 |
| 12. | Increment 2 Development – AI Transcription & Speaker Diarization | Dec 2025 |
| 13. | Increment 2 Development – Meeting Summarization & Action Item Extraction | Dec 2025 – Early Jan 2026 |
| 14. | Semester Break & Public Holidays Buffer (Winter + Jan Break) | Late Dec – Early Jan 2026 |
| 15. | Increment 2 Testing & Refinement | Jan 2026 |
| 16. | Mid Evaluation & Progress Report Submission | Mid Jan 2026 |
| 17. | Increment 3 Development – Semantic Search & Workflow Integration (Jira, Trello, Asana) | Late Jan – Feb 2026 |
| 18. | Increment 3 Development – Slack Bot Conversational Assistant | Feb 2026 |
| 19. | Increment 3 Testing & QA | Late Feb – Early Mar 2026 |
| 20. | User Training Sessions & Demo Preparation | Mid Mar 2026 |
| 21. | Eid-ul-Fitr Holidays (Buffer) | Mar 19–20, 2026 |
| 22. | Increment 4 Development – UI/UX Enhancements & Multilingual Support | Mid–Late Mar 2026 |
| 23. | Increment 4 Development – Payment System & Notifications | Mar – Early Apr 2026 |
| 24. | Final Integration & System-Wide Testing | Apr 2026 |
| 25. | Documentation (Design Docs, Test Reports, User Manual) | Apr 2026 |
| 26. | Final Deployment & Cloud Installation | Late Apr – Early May 2026 |
| 27. | Final Presentation Preparation & Open House Demo | May 2026 |
| 28. | Final Evaluation, Viva & Retirement Planning Report | May 2026 |

12.	Comments / Issues:

While IntelliMeet Pro is well-scoped for a Final Year Project, several issues were identified that could impact its long-term viability or scalability. Most notably, transitioning the system into a commercial SaaS product would require substantial additional investment in infrastructure, hosting, and user management beyond the current academic scope. The project’s reliance on free-tier APIs and student credits, although sufficient for prototyping and evaluation, may pose limitations if usage increases or access terms change. The small team size limited to two student developers also introduces delivery risk in the event of unforeseen absences. Additionally, the solution depends on third-party services (e.g., OpenAI, Zoom, Trello, Jira), where policy or API changes could disrupt core functionality. Lastly, while basic data handling and privacy considerations were addressed in the academic context, compliance with professional standards such as GDPR or HIPAA would require further technical and legal planning, which is currently outside the project's resource and budget scope.

# 13.	Conclusions and Recommendations

The feasibility assessment and business case analysis confirm that IntelliMeet Pro is both deliverable within the academic constraints and strategically relevant in addressing real-world productivity challenges. The project aligns well with the Final Year Project (FYP) framework, leveraging low-cost resources, student expertise, and academic infrastructure to build a functional AI-based meeting assistant with workflow integration. Cost and timeline estimates are realistic, and market trends strongly support the demand for such solutions, particularly in budget-constrained and bilingual environments. While certain risks exist such as API dependency, limited team capacity, and scalability constraints they are manageable within the scope defined. Overall, the project offers strong educational, technical, and applied value, and lays the foundation for potential post-academic development.

# 14.		Appendices

The appendices provide detailed supporting material that complements the main body of the business case. These documents contain in-depth calculations, reference data, and extended analysis that may not be required for all readers but are included for transparency and validation purposes.

The following appendices are included:

- Appendix A – Detailed Time and Resource Cost Calculations
 Breakdown of estimated person-days, contingency buffers, workload adjustments, and cost conversions.

- Appendix B – Source of Budget
 Evidence of student contributions, free-tier service credits, and confirmation of minimal external financial requirements.

- Appendix C – Detailed Risk Register
 Expanded list of technical, operational, financial, and external risks with likelihood/impact ratings and mitigation strategies.

- Appendix D – Project Timeline Gantt Chart
 Visual representation of the 9-month schedule, reflecting workload, academic calendar, public holidays, and buffers.

- Appendix E – Market Analysis Data
 Extended details of AI meeting assistant tools, competitor feature comparisons, and industry growth projections.

- Appendix F – References and Supporting Materials
 Bibliography, research papers, and links to APIs, frameworks, and datasets reviewed during project planning.

## Financial Case

NOT APPLICABLE

## Capital and revenue requirements

| Description | Value | Start date | End date |
| --- | --- | --- | --- |

## Resource requirements

| Total funding required |  |  |  |  |
| --- | --- | --- | --- | --- |
| What is it for? (equipment, facilities, external expertise etc) | When is the cost incurred? |  |  |  |
|  | Year 1 2015/16 | Year 2 2016/17 | Year 3 2017/18 | Year 4 2018/19 |
| Total |  |  |  |  |

| ## Funding currently secured (if any) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Where is it from? (Grant, revenue budget, capital budget – include cost centres if known) | When will the money be available? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Year 1 2015/16 |  |  |  | Year 2 2016/17 |  |  |  |  | Year 3 2017/18 |  |  |  |  | Year 4 2018/19 |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ## Staff Resources |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Service Area/Function |  | FTE’s | When are new staff needed? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Year 1 |  |  |  |  | Year 2 |  |  |  |  |  | Year 3 |  |  |  |  |  |
|  |  |  | Q1 | Q2 |  | Q3 | Q4 | Q1 | Q2 |  | Q3 | Q4 | Q1 |  |  | Q2 | Q3 | Q4 |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Balance of funding requested |  |  |  |  |
| --- | --- | --- | --- | --- |
| Total | Year 1 2015/16 | Year 2 2016/17 | Year 3 2017/18 | Year 4 2018/19 |

## Impact on income and expenditure account

NOT APPLICABLE

## Financial benefits

Financial benefits table

| Description Please include: How the saving is calculated Whether the saving is revenue or capital | Benefit Year 1 2013/14 | Benefit Year 2 2014/15 | Benefit Year 3 2015/16 | Benefit Year 4 2016/17 | Cost Centre / Budget affected? | Who is the current budget holder? | Has the budget holder agreed to the saving? (Y/N) |
| --- | --- | --- | --- | --- | --- | --- | --- |

Requirements in order to realise savings

NOT APPLICABLE

## Non-financial benefits

NOT APPLICABLE