Roll No:____________________           Quiz # 1  (FSPM)	                 Dated: 18th Sep 2025

Q1. Karachi Public  College used to be run by a local government , but now it’s privatized (independent). The local authority still handles the college’s payroll operations and charges for their services. The college thinks it might be cheaper to buy a ready-made payroll-management system software and manage pay-roll operations themselves.

A software company has been asked to check if it’s a good idea to create a customized payroll software for the college . The company plans to do this by adjusting one of its existing products.

- As a project manager what steps you carried out to check if this idea is practical or not?

- [Feasibility Study]:

- Identify stakeholders and understand their needs and requirements,

- Changes made easy to existing system to support features which was identified in step-1

- Cost of new proposed system on changes in step-2

- Estimated the time required to complete the project

- Estimated cost (operational.development, training,overhead cost ..etc,)

- Total cost by adding all previous cost and profit

- Check whether the college with the cost if yes then go ahead

- Would the project to implement an independent payroll system at the Karachi public College , be an objective -driven project or a product driven project?

- Object driven because if the system is not cost effective then we cannot implement it

- Identify the stakeholders for idenpendent payroll system at the Karachi Public College.Write some objectives  of Karach Public College independent Payroll System. How can you measure its effectiveness?

- Accounts Deaprt, HR,HoD’s ,Staff,S/W and H/W Vendors

- To carry out the efficient payroll operations with less time and cost while maintain accuracy and service quality

- Date of delivery, Facilities and Features , Cost

- Assume that the development of the pay-roll package of Karachi Public College has been agreed and entrusted to an organization who would develop it by customizing one of its project . Discuss the main stages through which the organization could carry out project development?

Requirements , Specifications , Change in Requirements ,Design Changes,Designing, Code and Test Verification, Validation and Testing

Roll No:____________________           Quiz # 1  (FSPM)	                 Dated: 18th Sep 2025

Q1. Ms. Sara is the manager of a software development section . On Tuesday at 10:00 am. She and her fellows sections heads have a meeting with their group manager about the staffing requirement coming for coming next year. Sara has already drafted a document “Bidding for Staff” . This is based on the work planned for her section in next year. The document is discussed at the meeting. At 2:00 pm she has a meeting with his senior staff about an important project her section is undertaking , One of the programming staff has just a road accident and will be in hospital for some time. It is decided that the project can be schedule by transferring another team member for less urgent work to this project. A temporary replacement  is to be brought but may take a week to arrange. She has to phone both HR Manager about the replacement and the user for whom the less urgent work is being done, explaining why it is likely to be delayed.

Identify which of eight management responsibilities listed above she was responding to at different points during her day.

Plan : Staff requirements for the next year, Presentation to Seniors, group meetinhg, communicate HR to replace staff, explaining about delay to users

Control : Continue provide good progress that will be loss due to losing a staff member

Staffing : Responsibilities of staff , HR discussion about the requirement of temporary staff planning for the next year staff.

Q2. Would be an Operating System on a computer be an informative or an embedded system? Explain.

Operating system is an Information System b/c it performs more than one task for other’s one or more than one hardware

Q3. Bearing in mind the discussion of objectives, comment on the appropriates of wording of the each of the following ‘objectives’ for software developers

- To produce full documentation for a new system.

no information about the which  documentation

- To implement new application on time and within the budget.

No deadline , Not actual time and cost specified here

- The design of the system is user-friendly

What do you mean by user-friendly what is the criteria of any user-friendly application

- To implement the new software application with the fewest possible errors that might lead to operation failures.

This is not guaranteed  removing errors required money , time and efforts who going to spent them?